Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Date | 21 October 2022 |
| Team ID | PNT2022TMID51470 |
| Project Name | Web Phishing Detection |

# IDEATION PHASE

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Literature Survey | Literature survey on the selected project & gathering information by referring the, technical papers, research publications etc. | 28 SEPTEMBER 2022 |
| Empathy Map for Web Phishing Detection | Prepare Empathy Map  Canvas to capture the user Pains & Gains, Prepare list of problem statements | 23 SEPTEMBER 2022 |
| Problem Statement | Prepare the problem statement document | 29 SEPTEMBER 2022 |
| Brainstorming Idea Generation Prioritization | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | 29 SEPTEMBER 2022 |

## PROJECT DESIGN PHASE-I

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Solution Requirements | Prepare the functional requirement document. | 15 OCTOBER 2022 |
| Customer Journey Map | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 15 OCTOBER 2022 |
| Data Flow Diagrams and User Stories | Draw the data flow diagrams and submit for review. | 19 OCTOBER 2022 |
| Technology Stack | Prepare the technology architecture diagram | 14 OCTOBER 2022 |

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Problem Solution Fit | Prepare problem - solution fit document. | 4 OCTOBER 2022 |
| Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 29 SEPTEMBER 2022 |
| Solution Architecture | Prepare solution architecture document. | 3 OCTOBER 2022 |

PROJECT DESIGN PHASE-II

## PROJECT PLANNING PHASE

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Project Planning | Prepare the planning for this project | 29 OCTOBER 2022 |
| Milestone and Activity List | Prepare the milestones & activity list of the project | 29 OCTOBER 2022 |

## PROJECT DEVELOPMENT

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Project Development Delivery of Sprint-1, 2, 3 & 4 | Develop & submit the developed code by testing it | IN PROGRESS.. |